## Slide 1: Group 1 presentation

## Slide 2: Introduction
Description: this is a system management for drinking shop
User: Shop owner, shop’s staff
Function: Managing products, staff, storage, sales
Team member:
  Phạm Vương Triều (leader)
  Hoàng Trọng Việt
  Huỳnh Đặng Công Khánh

## Slide 3: Requirement
Staff can login to system
For each type of staff, display different function:
  Cashier: View products, manage orders
  Storage Manager: Manage orders and imports
  Manager: Manage staff and above function

## Slide 4: Technical
Using Winform on Visual Studio
Datatabase: Microsoft SQL Server
Framework: ADO.net entity
Git control: Github
Project link: https://github.com/pvtrieu/DrinkStore

## Slide 5: Member & Task
Task | Person in charge | Status
Use-case diagram | Triều | Complete
ERD diagram | Khánh | Complete
UML diagram | Việt | Complete
GUI designed | Triều | Finished 4 main form - 3 more to completed
Database | Khánh | Completed data structure Not input sample data yet
Model Class | Việt | - Done 70%
DataLayer | Khánh | Not started yet
BussinesLayer | Việt | Not started yet
PresentasionLayer | Triều | Not started yet
Testing | Triều | Not started yet

## Slide 6: Use-case

## Slide 7: ERD

## Slide 8: UML

## Slide 9: Login Sequence diagram

## Slide 10: Create product Sequence diagram

## Slide 11: Update product Sequence diagram

## Slide 12: Delete product Sequence diagram

## Slide 13: GUI design example

## Slide 14: GUI design example

## Slide 15: GUI design example

## Slide 16: GUI design example